MANNERING PARK PRECINCT COMMITTEE INC.

MEETING MINUTES

Date: 17th March, 2025

Venue: Mannering Park Sailing Club.

Time: 7.00pm

CHAIRMAN: Andrew Whitbourne             MINUTES: Judy Whitbourne.

Attendance: Ian Carr, Maggie Mecklem, Grahame Pavitt. Andrew Whitbourne, Judy Whitbourne, Neil Wynn, Peter Mecklem, Frances Hough, Frank Shorter

Apologies:   Robyn Sauerbier, John Sauerbier, Graeme Hough.

Minutes from previous meeting – 17/02/2025

Moved: Maggie Mecklem           Seconded: Ian Carr      CARRIED

Business Arising / Progress Reports

Item 2: Shared pathway (Ongoing)

A funding agreement is now in place between Central Coast Council and the Federal Government to provide the funding for the 2.9km shared pathway along the foreshore from Griffith St Mannering Park to Kingfisher Shores. An update provided by Boris Bolgoff (Director Infrastructure Services Central Coast Council) has advised that the project is in the design phase with survey and concept designs being prepared. The concept designs will be used for community consultation in-mid 2025. Construction is programmed to commence by mid- 2026, with an approx. construction period of 12 months. Pathway should be completed by mid-2027

Action:

Item 27: Western Foreshore Restoration. & Item 28 Foreshore condition at Caravan Park. (Ongoing)

The newly laid salt resistant grass has been mowed too short for the hot summer conditions and the strong northeasterly wind and high tides has blown salt spray onto the grass. Consequently, the new turf has not survived. Crown Lands has met with Public Works to discuss the grass. Public Works are addressing the issue with the contractor. There are other significant areas of erosion around the foreshore of Mannering Park that need remediation. Crown Lands to be contacted to discuss the issues and sourcing of funding. An official opening of the new sea wall to be further discussed.

Action: Letter to Crown Lands re significant erosion areas.

Item 31: Rubbish on Ruttleys Rd.

Area is reasonably clear of rubbish at present.

Action:

Item 32: Fish kill in Wyee Bay (Ongoing)

The EPA are in the process of prosecuting Delta for the fish kill that occurred in August 2022 and September 2022, it is alleged that Delta failed to maintain its chlorine dosing plant in proper order.  Delta has pleaded not guilty to breaching a condition of their licence. The court case commenced on 3rd December 2024 and finished on 12th December 2024. EPA has advised that final submissions have been submitted.

Action:

Item 35: Ruttleys Road overhead conveyor removal. (Ongoing)

Delta has been approached to remove the structure during their next planned shutdown as they would have the workforce and equipment at hand.

Action: Follow up with Delta.

Item 38: Precinct Funding.

An expression of interest for funding has been approved by Pat Conroy’s office. Other detail has been submitted.

Item 39: Molong CBD revamp.

Cabonne Shire Council advised that the revamp of Molong CBD was a project supported by community, business and council and funded by NSW Government grants. It was considered that a similar project maybe implemented in Mannering Park Shopping Strip. An IGA will be opening end of March. Hopefully this will be a boost to our community.

Action: Close

Item 40: Unregistered bikes on streets and shared pathway.

At the previous meetings it was reported that unregistered, speeding motor bikes had been observed using streets and shared pathway. Toukley Police, Central Coast Council and Yasmin Catleys Office have been contacted to provide a higher police presence. Since Christmas there has been very few incidents reported.

Action: Monitor illegal bikes

Item 41: Community Hall Driveway repairs.

Previously, Central Coast Council was contacted to report that the driveway was in need of repairs. CCC has inspected the site and will carry out repairs. Work to commence 18/02/2025. Work has been completed.

Action: Close

Item 42: The Colliery Grant origin lost.

It is a concern that the Chain Valley Bay Colliery Community Funding Program origin has been lost. Chain Valley Bay Colliery provide the grant funds via a Community Infrastructure Levy and Central Coast Council administers the funds. Issue was raised by members at the Chain Valley Colliery Community Consultative Committee. The agreement will need to be updated in 2027.

CORRESPONDENCE

Correspondence summary was presented by the Chairman

Moved: Andrew Whitbourne                              Seconded: Ian Carr     CARRIED

TREASURER'S REPORT

Balance 16/02/2025 $395.71   Balance 17/03/2025 $395.71

Moved:     Neil Wynn                                         Seconded: Maggie Mecklem.                         CARRIED

New Business:

- The Community Garden public meeting will be held 26/03/2025 commencing at 4pm. Onsite at Vales Point Power Station, near Tom Barney Oval.

- Our members, Frances & Graeme Hough have sold and will be moving to the Blue Mountains. Best wishes and thank you for your input over the years.

- The first meeting of the NSW Coal Ash & Health Community Advisory Committee met on 27th February 2025 at Doyalson RSL. The committee was formed as a recommendation from the NSW Legislative Council – Inquiry into the Cost of remediation of sites containing coal ash repositories. The inquiry was held during 2020 and a report was tabled in March 2021 with 16 recommendations. For further information www.parliament.nsw.gov.au Costs for remediation of sites containing coal ash repositories. Recommendation 6 “That NSW Health immediately undertake an epidemiological assessment of the health of residents near coal ash dams to establish the health impacts of coal ash and publish by December 2022”

The following was discussed at the meeting-

- Three committee members spoke about their experience with coal ash.

- Role and responsibilities of the Committee.

- Code of conduct of members of the committee.

- Media policy.

- Terms of reference

- Discussion of the risk assessment to be conducted by Dr Jackie Wright into exposure to coal ash.

It is noted that Central Coast Council has not provided a member to the committee. The committee chair is following up with Central Coast Council. The Precinct is able to provide an alternative member when the other member is unable to attend. Neil Wynn has agreed to be the replacement representative.

Community Groups.

Tidy Towns.

- New ride on mower unveiling morning tea this week.

- A contractor has been found to revamp the welcome wall.

Mens Shed.

- New extension construction has been delayed.

Meeting Closed 8.05

Next meeting – 21/04/ 2025